Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26-05-2025 |
| --- | --- |
| Team ID |  |
| Project Name | E-Commerce |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration & Authentication | USN-1 | As a user, I can create an account ang log in securely. | 3 | High | S |
|  |  | USN-2 | As a user, I can reset my password using email OTP | 2 | Medium | S |
| Sprint-2 | Product Browsing | USN-3 | As a user, I can view all products with images and prices | 5 | High | S |
|  |  | USN-4 | As a user, I can search products by name or category. | 3 | Medium | S |
| Sprint-3 | Cart & Checkout | USN-5 | As a user, I can add or remove products from the cart. | 4 | High | S |
|  |  | USN-6 | As a user, I can place an order by entering address & payment details. | 6 | High | S |
| Sprint-4 | Order Management | USN-7 | As a user, I can track my order status (Placed → Shipped → Delivered). | 3 | Medium | S |
|  |  | USN-8 | As an admin, I can view all customer orders. | 4 | High | S |
| Sprint-4 | Admin Product Management | USN-9 | As an admin, I can add new products with name, image, description, price. | 5 | High | S |
|  |  | USN-10 | As an admin, I can update or delete existing products. | 4 | High | S |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 May 2025 | 2 June 2025 | 20 | 2 june 2025 |
| Sprint-2 | 20 | 6 Days | 3 May 2025 | 4 June 2025 | 20 | 4 june 2025 |
| Sprint-3 | 20 | 6 Days | 5 May 2025 | 6 June 2025 | 20 | 6 june 2025 |
| Sprint-4 | 20 | 6 Days | 7 May 2025 | 8 June 2025 | 20 | 8 june 2025 |